SPOT Cloud

Standard Printing Optimization Tool · Cloud Migration · R2.0

Project Status Briefing  ·  February 9, 2026

Executive Summary

SPOT has been successfully ported from a single-user desktop app (built locally with Claude) into a multi-user cloud SaaS application running on the Emergent platform. The system retains 100% mathematical parity with the legacy pricing engine while adding multi-tab drafts, role-based access, an admin console, Microsoft Entra SSO, and a fully redesigned Freight Dashboard that goes beyond what legacy offered.

Both PREVIEW (dev) and PRODUCTION environments are live and stable. Five admins are auto-provisioned for first-login SSO; the rest of the SPC team will be added as Estimators on their first Microsoft sign-in.

────────────────────────────────────────────────────────────

✅ What We've Built

1. Authentication & Access Control

Email/password JWT login with bcrypt-hashed credentials (break-glass)

Microsoft Entra ID (Azure AD) SSO — OIDC Authorization Code flow with PKCE

Domain restriction: only @standardprinting.com emails accepted

Bootstrap admin allowlist (Ashley, Jim, Rich, George, Michael) — auto-promoted to admin on first SSO login

All others auto-provisioned as 'Estimator' role

Feature flag SSO_REQUIRED — flip to true to disable JWT login once SSO is verified across team

Same App Registration covers both preview and prod redirect URIs

2. Pricing Engine — 1:1 Legacy Parity

Verbatim port of legacy spot_r1_5.jsx routing/runner/core (Auto-Route, CAD/Crest/Bobst route selection)

Multi-Part Individual + Matched Set support

Per-component cost buildup: board, press, cutting, die, prepress, freight, markup

Substrate library: grade × flute × liner × medium combinations + ECT fallbacks

Substrate substitution engine (when requested grade unavailable)

Die rule lookup with sheet-size auto-routing (Crest >1000 inches surfaces warning but still picks cheapest route — matches legacy)

Skid math verbatim from legacy: autoSelectSkid (S/L/WF based on piece dims), nesting calc, FLUTE_CALIPERS for stack height, 5% ink adder

Weight estimates use same grade-liner table + take-up factors as estimators use today

3. Quote Authoring UI

Multi-tab draft system — work on multiple quotes simultaneously

Auto-save drafts to MongoDB (no data loss on browser refresh)

Customer typeahead (loaded from bundled CSV; SharePoint sync queued)

BOM Builder modal — define multi-part component breakdown

Per-component inline editing with state preservation across component switches

Component nav bar with active highlight

Quote Table with collapsible per-component sections + qty rows

Real-time engine recompute on input change (no manual 'Calculate' button)

4. Freight Module — Better Than Legacy

UTS integration (USS Logistics Quotes API)

Real-time LTL freight quotes by destination ZIP + computed weight

Per-Item vs Per-Job freight scopes (matches legacy semantics)

NEW: Freight Dashboard modal

• Side-by-side Ship Individually vs Ship Together comparison

• Per-component breakdown: weight, skids, skid size, trailer feet, freight, markup

• Per-scenario tables: each qty combination shown as a real shippable scenario

• Recommendation banner: 'Save $X (Y%) by shipping together'

• Carrier options table — switch to any UTS carrier with one click

• Transit days shown per carrier

• FedEx + UPS placeholders ready for direct-API integration

Server-side batch quote endpoint — handles 12+ UTS calls in chunked batches without hitting K8s ingress timeouts

Server-side asyncio.Lock — prevents UTS HTTP 500 errors from concurrent calls

5. Quote Output (PDF / Cost Report)

WeasyPrint PDF generation with SPC branding

Per-component cost buildup sections

Quote Table footer with scenario-based job totals (one row per real shipment)

Cover letter + estimate info auto-populated from draft state

6. Admin Console

Rate overrides (admin-editable: press rates, cutting rates, markup tiers, etc.)

Sheet library management (add/edit/disable sheet sizes)

Integrations panel (UTS API key, Anthropic key, future SharePoint/Entra)

BOM templates library (save reusable kit definitions)

User management (role assignment, view login activity)

7. RFQ Parser (Anthropic Claude Opus 4.7)

Drag-and-drop PDF / DOCX / image RFQ ingestion

AI-extracts customer info, components, qtys, dimensions, board specs

Preview + edit before committing to draft

Anthropic API integration (admin-provided key in Integrations panel)

8. Branding & UX

SPC rotating box-logo cube (3D CSS animation, 6 brand-colored faces)

• On login screen + in top toolbar

• Verbatim animation port from legacy

Legacy-matching dark theme aesthetic

Toast notifications for actions (saved, calculated, freight updated, etc.)

Progress modals for long-running operations

Removed annoying auto-scroll on component select (refinement based on feedback)

9. Infrastructure

React frontend (port 3000) + FastAPI backend (port 8001) + MongoDB

Kubernetes-hosted on Emergent platform

Two environments: PREVIEW (dev) + PRODUCTION (live)

Hot-reload in preview for rapid iteration

MongoDB collections: users, quote_drafts, customers, bom_templates, admin_rates, admin_integrations, admin_sheets

────────────────────────────────────────────────────────────

🟠 Outstanding — Items to Hit 1:1 Legacy Parity

P0 — Required Before Go-Live

PDF Multi-Qty Job Totals: Each qty scenario must get its OWN job-total section in the PDF (currently UI is fixed; PDF still rolls into combined total)

PDF Cost Breakdown Slim-Down: Strip cost breakdown to 4 cols only — Qty · Each Price · Per M Price · Total (currently shows 10+ columns)

Charges Selection Logic: 'Lump Sum / By Type / By Part' options for one-time costs (die, prepress, freight, misc) — controls how charges are attributed in the PDF. Spec/mockup needed

Cost Report Modal: Port full legacy internal cost report (cloud currently has stub) — line-by-line cost detail estimator sees before sending

Database Backup Strategy: Required before go-live. Nightly snapshots to off-platform storage (SharePoint when integration lands, or S3/Azure Blob). Restore mechanism + retention policy

Dimension Parser Hardening: Improve fraction handling (7+1/4), unit detection, ID/OD suffix parsing, W×L×D order auto-detect

P1 — Soon After Go-Live

Matched Set behavior audit — math + display in quote table reportedly off (Ashley feedback)

Per-component validation badges — amber/red warnings on tabs for missing print, dims, grade/liner, qty, or unaccepted substitutions

Substrate substitution parity (flute selection)

• Legacy: 32 B MW → 200 B Kemi/Kraft

• Cloud:  32 B MW → 200 E Kla/Kla (wrong)

Large RFQ parse 502 timeout — convert /api/parser/parse to background-job pattern for huge RFQs

P2 — Future Integrations (Phase 5)

Ignition API customer sync (replaces bundled CSV)

SharePoint PDF archive (auto-upload every sent quote)

FedEx Direct API (placeholder in Freight Dashboard, awaiting credentials)

UPS Direct API (placeholder in Freight Dashboard, awaiting credentials)

P3 — Polish & Governance

Cover letter notes field wired into Estimate Info section

Approval workflow (Admin Console governance — multi-approver review before send)

Valid Until vs 90-day PDF footer mismatch

Buy-Min amortize vs full-charge logic clarification

PDF audit pass — overall layout polish to remove 'messy' feel

Sign-in activity widget for Admin Console (last login + auth provider per user)

────────────────────────────────────────────────────────────

🐛 Issue Tracking

Active issues, recent fixes, and known limitations. Sorted by priority. All issues are tracked against the legacy app as the source of truth.

Recently Resolved

#1  Auto-Route Resolver Parity Gap   [RESOLVED ✓]   P0

Cloud was forcing CAD when Crest rule inches > 1000; legacy attaches a warning but still picks the cheaper Crest route. ~$500-600 discrepancy per high-qty component.

→ Verified routing.py L490-513 matches legacy spot_r1_5.jsx L743-749 verbatim. Crest stays viable=True; cheapest viable wins.

#2  Combined-Shipment Freight Weight Parity   [RESOLVED ✓]   P0

Cloud computed skids per component (4 skids @ 691 lbs); legacy computes one consolidated load (2 skids @ 864 lbs).

→ Ported legacy calcShipment/calcBoardWeight/autoSelectSkid/calcPiecesPerSkidLayer verbatim into /app/frontend/src/lib/shipment.js. Live Jamestown test: 4 skids · 1,076 lbs · matches legacy.

#3  Default Shipping Markup (0.15) Disappearing   [RESOLVED ✓]   P0

Recurring bug where freightMarkup reset to empty on FOB toggle or component switch.

→ Markup now properly initialized in state and survives mode toggles.

#4  Multi-Qty Scenarios Missing Freight   [RESOLVED ✓]   P0

Adding additional qtys to multi-part quote showed $0 freight for new scenarios because 60s axios timeout cut off long batches.

→ New /api/freight/quote-batch endpoint serializes 12+ UTS calls; frontend chunks into batches of 4 to stay under K8s ingress timeout. All scenarios now populate.

#5  Carrier Transit Times Showing '—'   [RESOLVED ✓]   P0

Backend's allCarriers[].transit field was being read as c.transitDays in the modal.

→ Field mismatch fixed (c.transit ?? c.transitDays).

#6  Confusing 'Job Totals' Math in Quote Table   [RESOLVED ✓]   P0

Footer summed ALL component × qty itemSell values (9 prices for a 3×3 quote) producing a nonsensical 'everyone bought everything' grand total.

→ Rewrote to show one row per real shipment scenario with each component's actual qty in that scenario, plus per-scenario job total and price/pc.

#7  MP Individual Quote Table — Per-Component Display   [RESOLVED ✓]   P0

Quote table needed collapsible per-component breakdown with exact qtys + cost buildup + freight allocation.

→ Implemented; per-component sections with BOM row highlighting and Liner/Medium string generation parity.

#8  Component-Click State Churn   [RESOLVED ✓]   P0

Clicking BOM components was clobbering qtys/state because setField('activeItemIdx') swapped indexes without snapshotting.

→ Replaced with switchBomItem() which properly snapshots/restores per-component state.

#9  Auto-Scroll on BOM Item Select   [RESOLVED ✓]   P3

Page scrolled jarringly to active component section on every click.

→ Removed scrollIntoView; section still auto-expands in place, no page jump.

Open & Active

#10  PDF Output Layout — 'Messy'   [OPEN]   P0

User feedback: PDFs lack parity with legacy aesthetic — feel cluttered, cost breakdown shows too many columns, multi-qty rolls into combined total instead of per-scenario.

→ Queued: items A + B from Monday list. ETA same-day once spec confirmed.

#11  Charges Selection (Lump Sum / By Type / By Part)   [OPEN]   P0

Legacy supports three modes for attributing one-time costs to the PDF; cloud only has a single rollup.

→ Awaiting spec/mockup from Ashley.

#12  Substrate Substitution Flute Selection   [OPEN]   P1

Legacy: 32 B MW → 200 B Kemi/Kraft. Cloud: 32 B MW → 200 E Kla/Kla. Impacts pricing by 15-25% when fallback fires.

→ Engine fix pending — needs legacy rule traced for flute selection during substitution.

#13  Matched-Set Math + Display Audit   [OPEN]   P1

User reported: math/display feels off in the Matched Set rendering path.

→ Audit pending — needs specific example case to reproduce.

#14  Large RFQ Parse 502 Timeout   [OPEN]   P1

Massive RFQs (>60s parse) hit K8s ingress timeout. Anthropic call completes but client errors out.

→ Convert /api/parser/parse to background-job pattern (queue + poll). Pairs with dimension parser improvements.

#15  Dimension Parser Misses on Fractions / Units   [OPEN]   P1

Inputs like '7+1/4 x 2+3/8 x 9+3/8 (ID)' don't reliably extract into W/L/D fields.

→ Tighten parser prompt + add post-processing regex for common patterns.

Known Limitations / Awaiting External

#16  Production Data Loss (Pre-Live Incident)   [RESOLVED (no real data lost) ✓]   INCIDENT

Most recent prod redeploy resulted in empty database. SPOT codebase verified to NOT delete data on startup. Cause was platform-side (Emergent infra). No real data was at risk yet.

→ Database backup strategy now P0-required before go-live (see item G).

#17  FedEx & UPS Direct API Integration   [PLACEHOLDER]   P2

Currently UTS-only for LTL quotes. FedEx/UPS placeholders visible in Freight Dashboard.

→ Awaiting Ashley to provide FedEx and UPS API credentials.

#18  Ignition Customer Sync   [PLACEHOLDER]   P2

Customers currently loaded from bundled CSV. Ignition API has full customer master.

→ Awaiting Ignition API credentials + endpoint documentation from Ashley.

#19  SharePoint PDF Archive   [PLACEHOLDER]   P3

Auto-upload sent quotes to a SharePoint folder for archiving.

→ Awaiting SharePoint credentials + target folder path from Ashley.

────────────────────────────────────────────────────────────

🌐 Environments & Access

Production

URL: https://ai-connect-33.emergent.host

Status: Live, SSO active

Confirmed sign-ins: Ashley Riley, George Kistler (2 of 5 admins)

SSO mode: Optional (JWT fallback enabled). Flip SSO_REQUIRED=true once all 5 admins have signed in once.

Preview / Development

URL: https://ai-connect-33.preview.emergentagent.com

Purpose: Active development environment — all new changes land here first

Promotion path: Verify in preview → redeploy to push to prod

Microsoft Entra App Registration

Tenant ID: 019353eb-ca18-464b-9d0e-72d9c3910bb6

Client ID: 2ac83fa8-dd7a-47b8-9593-3ca7ce777d19

Redirect URIs (both registered in same App Reg): preview: /api/auth/entra/callback  ·  prod: /api/auth/entra/callback

Admin bootstrap list: ariley, jlittle, rwalter, gkistler, mmusgrave @standardprinting.com

Tech Stack

Frontend: React (CRA), shadcn/ui, custom CSS — port 3000

Backend: FastAPI + Pydantic — port 8001

Database: MongoDB (Motor async driver)

PDF: WeasyPrint

Hosting: Kubernetes on Emergent platform

Auth: JWT (HS256) + Microsoft Entra OIDC via MSAL

AI Integration: Anthropic Claude Opus 4.7 (RFQ parser)

Freight Carrier API: UTS (USS Logistics)

────────────────────────────────────────────────────────────

🎤 Suggested Demo Talking Points (10:30 AM)

1. Sign in with Microsoft — show SSO flow with the rotating box-logo cube on the login screen

2. Open a multi-part quote with 3 components and 3 different qtys per component

3. Show the per-component quote table with inline editing

4. Open the Freight Dashboard — point out:

• Per Item vs Per Job toggle

• Slot-based scenarios (Scenario 1, 2, 3) — each represents a real shipment

• Recommendation banner showing 60%+ savings by shipping together

• Carrier options table with one-click switching

5. Scroll to Job Totals footer — show how the totals are split by scenario, not summed into a meaningless combined number

6. Open the Admin Console — rates, sheets, integrations, BOM templates

7. Mention what's still in flight (PDF rewrite + Cost Report port today)

8. Confirm backups will be implemented before go-live

────────────────────────────────────────────────────────────

End of Briefing  ·  Generated 2026-02-09  ·  SPOT Cloud R2.0